Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 September 2025 |
| --- | --- |
| Team ID | SWTID-2026-9359 |
| Project Name | AI WeatherWise API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Draft backlog and sprint outline for AI WeatherWise API. The team should confirm story points, owners, and calendar dates during planning.

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Weather Data | USN-1 | As a user, I want to request current weather for a city so I can check local conditions. | TBD | High | Sandhiya. H |
| Sprint-1 | Weather Data | USN-2 | As a user, I want to request weather by coordinates so I can get location-specific results. | TBD | High | Sarovarsha.S |
| Sprint-1 | Weather Data | USN-3 | As a client application, I want a consistent structured response so I can display weather information. | TBD | High | Shalini.S |
| Sprint-2 | Validation and Reliability | USN-4 | As a user, I want a clear error for a missing or invalid location so I can correct my request. | TBD | High | Nisha.M |
| Sprint-2 | Validation and Reliability | USN-5 | As a user, I want a controlled response when the weather provider is unavailable so I understand the request could not be completed. | TBD | Medium | Naviya.S |
| Sprint-3 | AI Summary (Optional) | USN-6 | As a user, I want an optional plain-language summary of retrieved weather so I can understand the conditions quickly. | TBD | Medium | Sandhiya.H |
| Sprint-3 | AI Summary (Optional) | USN-7 | As a user, I want weather data to remain available if the AI summary fails so the core service remains useful. | TBD | Medium | Sarovarsha.S |
| Sprint-4 | Quality and Release | USN-8 | As a project team, we want to complete UAT, resolve agreed defects, and prepare API documentation before release. | TBD | High | Sandhiya.H |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | TBD | TBD | TBD | TBD | Not started | Not scheduled |
| Sprint-2 | TBD | TBD | TBD | TBD | Not started | Not scheduled |
| Sprint-3 | TBD | TBD | TBD | TBD | Not started | Not scheduled |
| Sprint-4 | TBD | TBD | TBD | TBD | Not started | Not scheduled |

Velocity:

Velocity is the amount of completed work per sprint. Team velocity and average daily velocity are TBD until actual sprint results and sprint length are recorded.

Burndown Chart:

A burndown chart tracks remaining work over time. No project progress data is available yet; update the chart during a sprint using the agreed backlog and daily remaining story points.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation